SP 1

As a user, I can import music from my local disk. 15

As a user, I can know it a file is a valid audio or not. 36

As a user, I can play music in this software. 29

As a developer, I want to make a valid socket client machine. 10

As a developer, I want to make a valid socket server machine. 13

As a developer, I want to make a shell outside the core server. 29

As a developer, I want to expose proper APIs to the Internet. 19

SP2

As a user, I want to change the speed and pitch. 35

As a user, I want able to adjust volume. 15

As a user, I want able to share music with other people via File Server. 38

As a developer, I want to make File Server can normally receive and process in-coming files. 41

As a developer, I want to create UI for the user-end software. 34

As a developer, I want to make core functions for user-end software. 37

As a developer, I want to combine UI and core functions together. 29

SP3

As a user, I want able to download other’s music from the server. 38

As a user, I want able to search other’s music artworks. 32

As a developer, I want find (and maybe fix) as much bugs as possible. 50

Backlog

As a user, I want able to cut and combine audio tracks.

As a user, I want able to characterize each music, if I would like to.

As a user, I want able to make my own page, account and profile (SNS Network).

As a user, I want able to comment other’s music.